ELECTRICAL & HARDWARE SHOP

ERP SYSTEM

Complete Build Plan — Part by Part

| Prepared by | NepaTronix Engineering Solutions |
| --- | --- |
| Client | Electrical & Hardware Shop |
| Date | August 2026 |
| Version | v1.0 — Master Plan |

Nepal IRD VAT Compliant  •  eSewa / Khalti / Fonepay  •  Offline POS  •  Multi-Branch

▌ System Overview

What you are building and how it all connects

This ERP is a fully integrated business management system for an Electrical & Hardware Shop. It covers every operation from the moment a customer walks in, to VAT billing, stock movement, supplier payments, accounting, and analytics — all in one platform.

🎯 Goal Replace manual billing, spreadsheets, and disconnected tools with a single professional ERP that is Nepal IRD VAT compliant, supports local payment gateways (eSewa, Khalti, Fonepay), works offline at POS, and scales from one shop to multiple branches.

▌ All Phases at a Glance

Build order — from foundation to advanced features

| Phase | Part | Focus | Duration | Priority |
| --- | --- | --- | --- | --- |
| 1 | Foundation | Architecture, Database ERD, Tech Stack, Project Setup | 1 Week | Critical |
| 2 | Auth & RBAC | Login, Roles, Permissions, User Management | 1 Week | Critical |
| 3 | Product & Inventory | Products, Categories, Brands, Units, Stock | 2 Weeks | Critical |
| 4 | POS & Sales | Cart, Checkout, Payment, Invoice, VAT Bill | 2 Weeks | Critical |
| 5 | Purchase | Supplier, PO, GRN, Purchase Invoice, Returns | 1.5 Weeks | Critical |
| 6 | Customers & Debtors | CRM, Credit Sales, Payments, Ledger, Reminders | 1 Week | Critical |
| 7 | Accounting | Chart of Accounts, Ledger, P&L, Balance Sheet | 2 Weeks | Critical |
| 8 | Quotation & Estimates | Quotation, Estimate, Convert to Sale | 1 Week | High |
| 9 | Returns & Exchanges | Sales Return, Purchase Return, Credit Notes | 1 Week | High |
| 10 | Reports & Analytics | All Reports, Executive Dashboard, Export | 1.5 Weeks | High |
| 11 | Warehouse & Stock | Multi-warehouse, Transfer, Adjustment, Damage | 1 Week | High |
| 12 | Expenses | Expense Categories, Approval, Attachments | 0.5 Week | High |
| 13 | Warranty & Serial | Serial Tracking, Warranty Claims, Service | 1 Week | Medium |
| 14 | HR & Tasks | Employees, Attendance, Task Management | 1 Week | Medium |
| 15 | Notifications & Audit | Alerts, Audit Logs, Global Search | 0.5 Week | Medium |
| 16 | Settings & Security | Config, Backup, 2FA, Permissions, Print Templates | 1 Week | High |
| 17 | Project-Based Sales | Project CRM, Material Tracking, Profit per Project | 1 Week | Medium |
| 18 | Mobile & API Polish | Responsive UI, API readiness for future mobile app | 1 Week | Medium |

▌ PHASE 1 — Foundation & Architecture

Build this first. Everything depends on it.

Do NOT skip this phase. If the database and transaction architecture are wrong, you will rebuild everything later. Spend a full week here.

▌ 1.1  Technology Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14 + React + TailwindCSS | Fast, SEO, SSR, mobile-ready |
| Backend / API | Django + Django REST Framework | Robust ORM, auth, Nepal-friendly |
| Database | PostgreSQL | Relational, transactions, ACID |
| Cache / Queue | Redis + Celery | Background jobs, reminders, exports |
| Auth | JWT + httpOnly cookies | Secure, stateless |
| Print/PDF | Puppeteer / WeasyPrint | VAT Invoice, Quotation PDFs |
| Barcode | ZXing / QuaggaJS | USB + camera scanner support |
| SMS | Sparrow SMS API | Nepal — payment reminders |
| Payment | eSewa, Khalti, Fonepay SDKs | Nepal payment gateways |
| Offline POS | IndexedDB + Service Worker | Works without internet |
| Hosting | VPS / cPanel / Docker | Nepal server or cloud |

▌ 1.2  Core Database Tables

Design all tables before writing any code

These are the minimum tables. Design the full ERD in draw.io or dbdiagram.io first.

| Table Group | Tables |
| --- | --- |
| Auth & Users | users, roles, permissions, role_permissions, user_sessions, audit_logs |
| Products | products, product_variants, product_images, categories, brands, units, unit_conversions |
| Inventory | warehouses, stock, stock_movements, stock_adjustments, damaged_stock |
| Sales | sales, sale_items, sale_payments, sale_returns, sale_return_items |
| Purchase | purchases, purchase_items, purchase_payments, purchase_returns, purchase_return_items |
| Quotation / Estimate | quotations, quotation_items, estimates, estimate_items |
| Customers | customers, customer_transactions, customer_payments, customer_ledger |
| Suppliers | suppliers, supplier_transactions, supplier_payments, supplier_ledger |
| Accounting | chart_of_accounts, journal_entries, account_transactions, cash_transactions, bank_transactions |
| Expenses | expense_categories, expenses, expense_approvals |
| Warranty & Serial | serial_numbers, warranties, warranty_claims |
| Employees | employees, attendance, tasks, task_assignments |
| Projects | projects, project_materials, project_payments |
| Notifications | notifications, notification_rules |
| Settings | settings, company_profile, invoice_templates, tax_rules, payment_methods |

▌ 1.3  Transaction Architecture (Most Important)

⚡ Core Rule Every financial event (Sale, Purchase, Return, Payment, Expense, Adjustment) must automatically trigger all downstream effects: stock change, ledger entry, VAT posting, profit update, and audit log — in a single atomic database transaction.

Sale Transaction Flow:

• 1. Create Sale record

• 2. Create Sale Items

• 3. Deduct Stock per item (stock_movements)

• 4. Create Customer Receivable if credit sale

• 5. Post to Sales Account (journal_entry)

• 6. Post VAT to VAT Output Account

• 7. Calculate COGS, update Gross Profit

• 8. Record Payment(s) against sale

• 9. Write Audit Log entry

• 10. Trigger low-stock notification if below threshold

Purchase Transaction Flow:

• 1. Create Purchase record

• 2. Create Purchase Items

• 3. Add Stock per item (stock_movements)

• 4. Create Supplier Payable

• 5. Post to Purchase Account

• 6. Post VAT to VAT Input Account

• 7. Record Payment(s) against purchase

• 8. Write Audit Log entry

🔒 Backend Rule All permission checks MUST be enforced at the API level. Hiding a button on the frontend is NOT enough. The backend must reject any unauthorized API request regardless of the frontend state.

▌ PHASE 2 — Authentication & Role-Based Access Control

Who can do what — the security foundation

▌ 2.1  Default Roles

| Role | Access Scope |
| --- | --- |
| Super Admin | Full system. Manage shops, users, permissions, database, backup, all financial data, settings. |
| Admin / Manager | Sales, Purchases, Inventory, Customers, Suppliers, Reports, Employees, Expenses. No system settings. |
| Sales Staff | POS only: product search, cart, invoice, estimate generation, customer creation, own sales history. |
| Receptionist | Customer registration, enquiries, quotations, order management, customer follow-up. |
| Accountant | Payments, receivables, payables, expenses, account statements, P&L, cash/bank. |
| Storekeeper | Stock management, purchase receiving, stock adjustment, stock transfer, damaged products. |
| Custom | Any combination — system supports creating unlimited custom roles with granular permissions. |

▌ 2.2  Permission Model

Granular control — not just role-based

Do NOT hard-code permissions to roles. Build a 3-layer model:

• Role → defines a set of Permissions

• Permission → a specific action on a resource

• User → assigned a Role (can override individual permissions)

Permission Examples:

| Resource | Action | Sales Staff | Manager |
| --- | --- | --- | --- |
| Invoice | Create | ✅ Yes | ✅ Yes |
| Invoice | Edit | ❌ No | ✅ Yes |
| Invoice | Delete | ❌ No | ✅ Yes (with approval) |
| Discount | Give ≤ 5% | ✅ Auto-approved | ✅ Yes |
| Discount | Give 6–15% | ❌ Needs approval | ✅ Yes |
| Discount | Give > 15% | ❌ No | 🔔 Admin approval |
| Profit Margin | View | ❌ No | ✅ Yes |
| Stock | Adjust | ❌ No | ✅ ≤10 units |
| Reports | Export | ❌ No | ✅ Yes |

▌ 2.3  After Login — Role-Directed Landing

Each role goes directly to their workspace after login:

• Sales Staff  →  POS / New Sale screen

• Storekeeper  →  Inventory / Stock screen

• Accountant  →  Accounting / Dashboard

• Admin / Manager  →  Main Dashboard

• Super Admin  →  Main Dashboard + System Settings

▌ 2.4  Security Requirements

• JWT tokens with httpOnly cookies (never localStorage)

• Password hashing with bcrypt (minimum 12 rounds)

• 2FA for Super Admin and Admin (TOTP / Google Authenticator)

• Login history — IP, device, time

• Automatic session logout after inactivity

• Failed login lockout after 5 attempts

• All permission checks enforced at API / backend level

• API rate limiting to prevent brute force

▌ PHASE 3 — Product & Inventory Management

The heart of your stock system

▌ 3.1  Product Fields

Every product must store:

| Identity | Pricing | Stock & Location |
| --- | --- | --- |
| Product Name, SKU, Barcode, Brand, Category, Subcategory, Model, Description, Image(s) | Purchase Price, Selling Price (Retail / Wholesale / Dealer / Project), Minimum Selling Price, VAT (inclusive/exclusive) | Opening Stock, Current Stock, Min Stock (reorder point), Max Stock, Rack, Shelf, Warehouse, Supplier |

▌ 3.2  Unit of Measurement with Conversion

Critical for hardware/electrical — wire is purchased per Roll but sold per Meter:

• Purchase Unit: Roll

◦ 1 Roll = 90 Meters (conversion factor stored)

• Sales Unit: Meter

◦ System automatically converts stock when selling

• Supported units: Piece, Meter, Feet, Box, Packet, Roll, Kg, Gram, Liter, Set, Pair, Bundle, Coil

▌ 3.3  Stock Ledger per Product

Every product must have a full movement history:

| Event | Description | Stock Change | Reference |
| --- | --- | --- | --- |
| Opening Stock | Initial stock when product added | +100 | System |
| Purchase | Stock received from supplier | +50 | PO-00125 |
| Sale | Stock sold to customer | −20 | INV-00453 |
| Sale Return | Customer returned goods | +2 | RTN-00012 |
| Purchase Return | Returned to supplier | −5 | PRN-00008 |
| Adjustment + | Manual count correction | +3 | ADJ-00005 |
| Adjustment − | Shrinkage / count correction | −3 | ADJ-00006 |
| Damage | Products damaged/written off | −5 | DMG-00002 |
| Transfer Out | Moved to another warehouse | −10 | TRF-00003 |
| Transfer In | Received from another warehouse | +10 | TRF-00003 |

▌ 3.4  Barcode System

• Support USB barcode scanner (acts as keyboard input)

• Support mobile camera barcode scanning (ZXing/QuaggaJS)

• Generate barcode for products without one (Code-128 / EAN-13)

• Print product labels: Name, SKU, Price, Barcode — A4 and thermal printer support

• Batch label printing for multiple products

▌ 3.5  Inventory Alerts

• Low Stock Alert — when stock falls below minimum threshold

• Out of Stock Alert — stock reaches zero

• Overstock Warning — stock exceeds maximum threshold

• Dead Stock Report — no movement in 90+ days

• Fast-Moving Products — top sellers by quantity

▌ PHASE 4 — POS & Sales

The fastest module your staff will use every day

▌ 4.1  POS Product Screen

Design for speed. A cashier should complete a sale in under 30 seconds.

• Product grid with image, name, SKU, stock count, price

• Filter by: Name, SKU, Barcode, Brand, Category, Stock status

• Barcode scan directly adds to cart

• One-click Add to Cart with quantity selector

• Real-time stock indicator on each card

• Recently sold / Favorites quick-access row

▌ 4.2  Cart

• Product-level discount (% or fixed amount)

• Overall invoice discount (% or fixed amount)

• VAT auto-calculated (inclusive or exclusive based on settings)

• Quantity edit inline

• Remove item from cart

• Hold sale — save cart and start new sale

• Recall held sale

• Add customer to invoice

• Add sale note

▌ 4.3  Payment & Checkout

Split payment is mandatory. Support all combinations:

| Method | Notes |
| --- | --- |
| Cash | Auto-calculate change. Show: Paid NPR X → Change NPR Y |
| Bank Transfer | Record bank name, reference number |
| Card | Record card type, last 4 digits, approval code |
| QR Code | Generic QR payment (print/display QR) |
| eSewa | Nepal — eSewa SDK integration, auto-verify transaction |
| Khalti | Nepal — Khalti SDK integration, auto-verify transaction |
| Fonepay | Nepal — Fonepay integration |
| Credit | Partial or full credit — creates customer receivable automatically |
| Split | Any combination of above in one invoice. E.g.: Cash 10k + Khalti 5k + Credit 10k |

▌ 4.4  Sale Workflow

Full lifecycle from estimate to VAT bill:

• Estimate → Customer approval → Sales Order → Invoice → Payment → VAT Bill

• Convert Estimate to Invoice without re-entering data

• Convert Quotation to Sale Order

• Partial invoicing (invoice part of a large order)

▌ 4.5  Nepal IRD VAT Compliance

• VAT registration number on all bills

• IRD-compliant VAT Invoice format (with PAN/VAT of buyer when over NPR 5,000)

• Separate VAT Input and VAT Output accounts

• VAT report for quarterly/monthly IRD filing

• VAT-inclusive and VAT-exclusive pricing support

• Print VAT Bill with required IRD fields

▌ 4.6  Invoice Templates

• Estimate

• Quotation

• Sales Invoice (non-VAT)

• VAT Invoice (IRD compliant)

• Purchase Invoice

• Payment Receipt

• Credit Note (for returns/refunds)

• Debit Note

All templates include: Company logo, PAN/VAT, Address, Phone, QR code, Authorized signature, Terms & Conditions.

▌ PHASE 5 — Purchase & Supplier Management

▌ 5.1  Purchase Workflow

• Purchase Request → Purchase Order → Goods Received Note → Purchase Invoice → Supplier Payment

• Partial delivery support (order 100, receive 60 today, 40 later)

• Purchase price tracking history per product (for profit calculation)

▌ 5.2  Supplier Profile

• Name, Company, Phone, Address, PAN/VAT, Contact Person

• Credit Limit, Payment Terms (Net 7/15/30)

• Opening Balance, Total Purchase, Total Paid, Outstanding

• Supplier Statement: Date | Description | Debit | Credit | Balance

• Supplier Ledger with full transaction history

▌ 5.3  Purchase Invoice Fields

• Supplier, Date, Invoice Number, Reference

• Products, Quantity, Purchase Price, Discount, VAT

• Freight / Transport Cost, Other Costs

• Total, Paid, Due, Payment Method

• Attachment: photo/scan of supplier bill

▌ PHASE 6 — Customer & Debtor Management

▌ 6.1  Customer Profile

• Name, Company, Phone, Address, PAN/VAT (for B2B)

• Credit Limit, Payment Terms

• Opening Balance, Total Purchases, Total Paid, Outstanding

• Customer Ledger: Opening Balance + Credit Sales − Payments − Returns = Outstanding

• Full purchase history, payment history, return history, quotation history

▌ 6.2  Credit Sales

• Invoice Total − Amount Paid = Credit Balance → auto-creates Customer Receivable

• Partial payments supported

• Receive payment against specific invoice or open credit

• Credit limit enforcement (warn or block based on settings)

• Outstanding aging report: Current / 30 Days / 60 Days / 90 Days+

▌ 6.3  Payment Reminders

• Dashboard widget: Due Today / Due in 7 Days / Overdue

• Sparrow SMS integration for Nepal — auto-send reminder SMS

• Manual SMS / notification trigger by staff

• Email reminders (future)

▌ PHASE 7 — Accounting

The financial backbone

▌ 7.1  Chart of Accounts

| Account Type | Accounts |
| --- | --- |
| Assets | Cash, Bank, Customer Receivables, Stock / Inventory, Equipment, Prepaid Expenses |
| Liabilities | Supplier Payables, VAT Payable, Loans, Accrued Expenses |
| Equity | Owner Capital, Retained Earnings |
| Income | Sales Revenue, Other Income, Interest Income |
| Cost of Goods Sold | COGS, Purchase Returns, Freight In |
| Expenses | Rent, Electricity, Salary, Transport, Marketing, Office, Miscellaneous |
| Tax Accounts | VAT Output (collected from customers), VAT Input (paid to suppliers) |

▌ 7.2  Financial Reports

• Profit & Loss Statement (with date filter: daily / weekly / monthly / yearly / custom)

• Balance Sheet

• Trial Balance

• Cash Book

• Bank Book

• General Ledger

• Account Statement (per account)

• Receivable Aging Report

• Payable Aging Report

• VAT Report (for IRD filing)

▌ 7.3  Profit & Loss Detail

Sales Revenue − Sales Return = Net Sales → − COGS = Gross Profit → − Operating Expenses = Net Profit

Filter by: Today, This Week, This Month, Last Month, Quarter, Half Year, This Year, Custom Date Range.

▌ PHASE 8 — Quotation & Estimate Module

Hardware shops run on quotations

▌ 8.1  Quotation Fields

• Customer, Company, Project Name

• Products, Quantity, Unit Price, Discount, VAT

• Validity Date, Terms & Conditions, Delivery Time

• Prepared By, Approved By fields

• Status: Draft / Sent / Accepted / Rejected / Expired

▌ 8.2  Quotation Actions

• Download as PDF

• Print

• Send via SMS / Email / WhatsApp link

• Convert to Sale Order (one click)

• Clone quotation for similar new customer

• Quotation version history

▌ 8.3  Estimate Workflow

• Estimate (quick price list for customer) → Customer approves → Convert to Invoice

• No data re-entry required on conversion

• Estimate can be partial (some items converted, some pending)

▌ PHASE 9 — Returns & Exchanges

▌ 9.1  Sales Return

• Reference original invoice

• Select which items to return (partial return supported)

• Auto: reduce sales revenue, increase stock, update customer ledger

• Issue: Cash Refund or Store Credit (credit note)

• Profit auto-recalculated

▌ 9.2  Purchase Return

• Reference original purchase bill

• Select items to return to supplier

• Auto: reduce stock, reduce supplier payable

• Generate Debit Note for supplier

▌ 9.3  Exchange

• Customer exchanges product → return original + create new sale in same transaction

• Price difference settled as cash or credit

▌ PHASE 10 — Reports & Analytics

▌ 10.1  Sales Reports

• Daily / Weekly / Monthly / Yearly Sales Summary

• Sales by Product, Brand, Category

• Sales by Employee (staff performance)

• Sales by Customer

• Sales by Payment Method

• Hourly sales pattern (peak hours analysis)

▌ 10.2  Inventory Reports

• Stock Summary (current stock value)

• Stock Valuation (FIFO / Average Cost)

• Stock Movement History

• Low Stock Report

• Dead Stock Report (no movement 90+ days)

• Fast-Moving vs Slow-Moving Products

▌ 10.3  Analytics Dashboard (Executive View)

• KPI cards: Total Sales, Total Purchase, Gross Profit, Net Profit, Outstanding Receivable, Payable, Cash Balance

• Sales trend chart (last 12 months)

• Top 10 products by revenue

• Top 10 customers by purchase value

• Gross Margin % and Net Profit %

• Inventory value over time

▌ 10.4  Export Options

• All reports exportable as PDF and Excel (.xlsx)

• Date range filter on every report

• Print-ready format

▌ PHASE 11 — Warehouse & Multi-Branch Stock

Design for multi-warehouse from day one — even if you start with one location. Adding it later requires a full database restructure.

• Each warehouse/branch has its own stock ledger

• Stock Transfer: Warehouse A → Warehouse B (requires approval)

• Transfer document generated with products, quantities, date

• Receiving warehouse confirms receipt

• Stock Adjustment per warehouse (with reason code)

• Damaged / Write-off management per warehouse

• Inter-branch sales (future)

▌ PHASE 12 — Expense Management

• Expense Categories: Rent, Electricity, Internet, Salary, Transport, Fuel, Repair, Marketing, Office, Miscellaneous

• Each expense: Category, Amount, Date, Payment Method, Description, Receipt Attachment

• Approval workflow: Expense > NPR 50,000 → Manager approval required

• Expense report by category, by month, by employee

▌ PHASE 13 — Warranty & Serial Number Management

Critical for electrical shop — UPS, inverters, CCTV, motors

▌ 13.1  Serial Number Tracking

• Assign serial numbers at purchase receiving

• Each serial: status = In Stock / Sold / Returned / Damaged / Under Warranty

• Sale automatically links serial to customer + invoice

▌ 13.2  Warranty

• Warranty period per product type (7-day replacement, 6-month, 1-year, 2-year)

• Warranty record: Product, Serial, Customer, Invoice, Purchase Date, Warranty Start/End

• Warranty Claim: Issue description, Status (Pending / In Progress / Resolved)

• Alert when warranty is about to expire

▌ PHASE 14 — HR & Task Management

• Employee profiles: Name, Role, Phone, Salary, Join Date

• Attendance: Daily check-in/check-out

• Task Assignment: Assign tasks to employees, set deadlines, track completion

• Role-based access automatically linked to employee

▌ PHASE 15 — Notifications, Audit Log & Global Search

▌ 15.1  Notification Center

• 🔴 Low Stock / Out of Stock

• 🟠 Overdue Customer Payment

• 🟡 Pending Discount / Expense Approval

• 🔵 New Order / Purchase Received

• 🟣 Supplier Payment Due

• 🟢 Payment Received

• Sparrow SMS for critical alerts (Nepal)

▌ 15.2  Audit Log

• Every action logged: Who, What, When, Old Value, New Value

• Login / Logout history with IP and device

• Invoice creation, edit, delete — with reason required for edits

• Stock adjustments, price changes, permission changes

• Admin-only view, cannot be deleted

▌ 15.3  Global Search

One search bar searches everything: Invoice number, Customer name, Phone, SKU, Product name, Supplier, Serial number — instantly shows matching record.

▌ PHASE 16 — Settings & Security Configuration

▌ 16.1  Company Settings

• Company Name, Logo, Address, PAN, VAT Number, Phone, Email

• Invoice prefix, starting number, terms, footer, signature

• Tax rules: VAT inclusive/exclusive, VAT % (currently 13% Nepal)

• Payment method configuration

▌ 16.2  Backup & Restore

• Automated daily backup at 2:00 AM

• Store backups locally + cloud (Google Drive / S3)

• Admin can download backup, restore backup, view backup history

• Manual backup trigger anytime

▌ PHASE 17 — Project-Based Sales

For hardware shops supplying to construction projects

• Create a Project: Name, Customer, Location, Estimated Value

• Link Quotations, Sales Invoices, Payments to the project

• Track materials delivered vs. quoted

• Outstanding per project

• Project-level Profit & Loss

▌ PHASE 18 — Mobile Responsive & API Polish

• Web app fully responsive (Next.js) — works on mobile browser

• Owner can view dashboard / sales / profit from any device

• Sales staff can use tablet for POS

• REST API designed to be consumed by a future native mobile app

• Offline POS: IndexedDB stores cart and syncs when internet returns

▌ Complete Module Priority Table

| # | Module / Feature | Key Components | Priority |
| --- | --- | --- | --- |
| 1 | Foundation & Architecture | DB ERD, Tech Stack, Transaction Engine | ⭐⭐⭐⭐⭐ |
| 2 | Login & RBAC | Roles, Permissions, 2FA, Session | ⭐⭐⭐⭐⭐ |
| 3 | POS / Sales | Cart, Payment, Invoice, VAT | ⭐⭐⭐⭐⭐ |
| 4 | Inventory / Stock | Products, Units, Movement Ledger | ⭐⭐⭐⭐⭐ |
| 5 | Purchase | PO, GRN, Supplier Invoice, Returns | ⭐⭐⭐⭐⭐ |
| 6 | Customers / Debtors | CRM, Credit, Ledger, Reminders | ⭐⭐⭐⭐⭐ |
| 7 | Suppliers / Creditors | Profile, Ledger, Payables | ⭐⭐⭐⭐⭐ |
| 8 | Accounting | COA, Ledger, P&L, Balance Sheet | ⭐⭐⭐⭐⭐ |
| 9 | Nepal IRD VAT Billing | VAT Invoice, VAT Report, PAN/VAT | ⭐⭐⭐⭐⭐ |
| 10 | Reports & Analytics | All reports, export, executive dashboard | ⭐⭐⭐⭐⭐ |
| 11 | Quotation & Estimate | PDF, Convert to Sale, Version History | ⭐⭐⭐⭐⭐ |
| 12 | Returns (Sales & Purchase) | Credit Note, Debit Note, Stock Restore | ⭐⭐⭐⭐⭐ |
| 13 | Barcode System | USB scanner, camera, label printing | ⭐⭐⭐⭐⭐ |
| 14 | Audit Log | All actions, admin-only, non-deletable | ⭐⭐⭐⭐⭐ |
| 15 | Expense Management | Categories, Approval, Attachments | ⭐⭐⭐⭐ |
| 16 | Multi-Warehouse | Separate stock, Transfer, Adjustment | ⭐⭐⭐⭐ |
| 17 | Warranty & Serial No. | Tracking, Claims, Service History | ⭐⭐⭐⭐ |
| 18 | Notifications & SMS | Sparrow SMS, Low Stock, Overdue | ⭐⭐⭐⭐ |
| 19 | Approval System | Discount, Expense, Stock Adjustment | ⭐⭐⭐⭐ |
| 20 | Global Search | Invoice, Customer, Product, Serial | ⭐⭐⭐⭐ |
| 21 | Project-Based Sales | Project CRM, Material Tracking | ⭐⭐⭐⭐ |
| 22 | Price Levels | Retail, Wholesale, Dealer, Project | ⭐⭐⭐⭐ |
| 23 | HR & Task Management | Employees, Attendance, Tasks | ⭐⭐⭐ |
| 24 | Mobile Responsive | Next.js responsive, tablet POS | ⭐⭐⭐ |
| 25 | Offline POS | IndexedDB, Service Worker, Sync | ⭐⭐⭐ |
| 26 | Future Mobile App | REST API ready, Owner dashboard | ⭐⭐⭐ |
| 27 | Loyalty / CRM Features | Points, Offers, Customer groups | ⭐⭐ |

▌ Recommended Sidebar Navigation

| Section | Sub-items |
| --- | --- |
| 🏠 Dashboard | KPIs, Charts, Alerts, Quick Actions |
| 🛒 POS / Sales | New Sale, Sales List, Estimates, Quotations, Orders, Returns |
| 📦 Inventory | Products, Categories, Brands, Stock, Movements, Adjustments, Transfers, Units, Warehouses |
| 🚚 Purchases | Purchase List, Purchase Orders, Goods Received, Suppliers, Purchase Returns |
| 👥 Customers | Customer List, Debtors, Payments, Statements, Reminders |
| 🏢 Suppliers | Supplier List, Creditors, Payments, Statements |
| 💰 Accounting | Chart of Accounts, Cash Book, Bank Book, Expenses, Receivables, Payables, P&L, Balance Sheet, Ledger |
| 📊 Reports | Sales Reports, Purchase Reports, Inventory Reports, Finance Reports, Tax/VAT Reports |
| 📈 Analytics | Executive Dashboard, Trends, Top Products, Top Customers |
| 🔧 Warranty & Service | Serial Numbers, Warranty List, Claims |
| 👷 Employees | Employee List, Attendance, Roles, Permissions, Tasks |
| 🏗️ Projects | Project List, Materials, Payments, P&L per Project |
| 🔔 Notifications | All Alerts, SMS Log, Pending Approvals |
| ⚙️ Settings | Company, Invoice, Tax, Payment Methods, Backup |
| 🔐 Audit Logs | Full System Log (Admin only) |

▌ What Was Added Beyond the Original Plan

Features missing from the source document — now included

| Added Feature | Why It Matters |
| --- | --- |
| Offline POS (IndexedDB + SW) | Nepal power/internet cuts — POS must work without internet |
| Sparrow SMS integration | Nepal-specific SMS for payment reminders and alerts |
| Purchase Request workflow | Formal procurement — staff request before PO is issued |
| Goods Received Note (GRN) | Verify what was delivered vs. ordered before accepting stock |
| Partial Delivery tracking | Order 100 units, receive 60 now, 40 later — common in hardware |
| Purchase Price History | Track price per product over time for real profit calculation |
| Inter-branch Stock Transfer approval | Prevent unauthorized stock movement between branches |
| Product Variants | Same product in multiple sizes/specs (e.g., wire in 1mm/2.5mm) |
| Expense Approval Workflow | Expenses above threshold need manager/admin sign-off |
| Quotation Version History | Track changes to a quotation over time |
| Partial Invoice (large orders) | Invoice a portion of a large project order |
| Stock Valuation Method | FIFO or Average Cost — affects profit calculation |
| Hourly Sales Analysis | Identify peak hours for staffing decisions |
| Warranty Expiry Alerts | Proactively notify before warranty expires |
| Customer Aging Report | Current / 30 / 60 / 90+ days outstanding — standard finance tool |
| Overstock Warning | Alert when stock exceeds maximum threshold |
| Project-level P&L | Know profit per construction project supplied |
| Product Image Gallery | Multiple images per product for identification |
| Credit Note / Debit Note | Formal accounting documents for returns — IRD requirement |
| Receipt attachment on expenses/purchases | Digital records of bills and receipts |

✅ First Step Before writing any code: Complete the Database ERD in dbdiagram.io or draw.io. Define all tables, foreign keys, and relationships. Then build Phase 1 (Transaction Engine) as the core. Everything else sits on top of this foundation.

🇳🇵 Nepal-Specific Priority IRD VAT compliance, Sparrow SMS, eSewa/Khalti/Fonepay payment gateways, and Offline POS are non-negotiable for this market. These must be planned into the architecture from Phase 1 — not added as afterthoughts.

NepaTronix Engineering Solutions  •  Kupondole, Lalitpur, Nepal